### Case Study 1: CRM Implementation for a Retail Business

#### Project Overview

The goal is to implement a CRM system that helps the sales team manage customer relationships, track interactions, and enhance sales efficiency.

##### [CRM is a system or software that helps businesses manage their interactions with customers, clients, and prospects. The goal is to improve customer relationships, increase retention, and drive sales growth.]

### 1. Epics

Epics represent large goals or features for the CRM system:

- Customer Data Management:

  - Store and organize customer information in one place.

- Lead Tracking:

  - Track potential customers through the sales funnel.

- Sales Reporting:

  - Generate reports to monitor team performance and sales trends.

- Email Integration:

  - Integrate email communication into the CRM system for seamless tracking.

### 2. User Stories

Each epic is broken into smaller user stories:

#### Epic: Customer Data Management

- As a sales rep, I want to add customer details so that I can maintain a record of my interactions.

- As a manager, I want to view a list of all customers so that I can monitor team activity.

#### Epic: Lead Tracking

- As a sales rep, I want to update the status of a lead so that I can track progress.

- As a manager, I want to see a dashboard of leads to identify high-priority prospects.

#### Epic: Sales Reporting

- As a manager, I want to generate weekly sales reports so that I can review team performance.

- As a sales rep, I want to view my monthly sales numbers so that I can track my progress.

#### Epic: Email Integration

- As a sales rep, I want to send emails directly from the CRM so that I can save time.

- As a manager, I want to view email communication history to ensure follow-ups are happening.

### 3. Story Points

Each user story is assigned story points:

| User Story | Story Points |
| --- | --- |
| As a sales rep, I want to add customer details. | 2 |
| As a manager, I want to view a list of customers. | 3 |
| As a sales rep, I want to update the status of a lead. | 3 |
| As a manager, I want to see a dashboard of leads. | 5 |
| As a manager, I want to generate weekly sales reports. | 8 |

### 4. How It All Comes Together

#### Planning

- Sprint Goal: Complete "Customer Data Management" and "Lead Tracking."

- Sprint Backlog:

  - As a sales rep, I want to add customer details (2 points).

  - As a manager, I want to view a list of all customers (3 points).

  - As a sales rep, I want to update the status of a lead (3 points).

#### Execution

- Team works on these stories during the sprint.

- Daily stand-ups ensure alignment and resolve blockers.

#### Delivery

- Deliver the "Customer Data Management" and "Lead Tracking" features.

#### Review and Feedback

- Demonstrate completed features in Sprint Review.

- Gather feedback for future sprints.

### Case Study 2: ERP Implementation for a Manufacturing Company

#### Project Overview

The goal is to implement an ERP system to manage inventory, production, and finance.

##### [ERP is a system or software that integrates and manages core business processes across various departments, such as finance, HR, supply chain, and manufacturing, into a single unified system.]

### 1. Epics

- Inventory Management:

  - Track stock levels and manage reordering.

- Production Scheduling:

  - Plan and monitor production schedules.

- Financial Reporting:

  - Automate financial reports for monthly reviews.

### 2. User Stories

#### Epic: Inventory Management

- As an inventory manager, I want to view stock levels in real-time so that I can avoid shortages.

- As a manager, I want to receive low-stock alerts so that I can reorder in time.

#### Epic: Production Scheduling

- As a production manager, I want to assign tasks to workers so that production runs smoothly.

- As a worker, I want to view my assigned tasks so that I know what to do.

#### Epic: Financial Reporting

- As a finance officer, I want automated expense reports so that I can review costs easily.

- As a manager, I want to see monthly profit/loss summaries so that I can assess business health.

### 3. Story Points

| User Story | Story Points |
| --- | --- |
| As an inventory manager, I want to view stock levels. | 2 |
| As a manager, I want to receive low-stock alerts. | 3 |
| As a production manager, I want to assign tasks. | 5 |
| As a worker, I want to view my assigned tasks. | 3 |

### 4. How It All Comes Together

#### Planning

- Sprint Goal: Implement "Inventory Management" features.

- Sprint Backlog:

  - As an inventory manager, I want to view stock levels (2 points).

  - As a manager, I want to receive low-stock alerts (3 points).

#### Execution

- Team works on these stories during the sprint.

- Daily stand-ups track progress.

#### Delivery

- Deliver the "Inventory Management" features.

#### Review and Feedback

- Present completed stories and gather feedback.

### Case Study 3: Big Data Analytics for a Healthcare Provider

#### Project Overview

The goal is to use big data analytics to predict patient readmissions and improve care quality.

##### [Readmissions refer to instances when a patient who has been discharged from a healthcare facility, such as a hospital, is admitted again within a specific period of time, often due to the same or related medical condition. This term is commonly used in the context of healthcare quality and cost management.]

### 1. Epics

- Data Collection:

  - Gather patient data from multiple sources.

- Predictive Modeling:

  - Build models to predict patient readmissions.

- Visualization:

  - Create dashboards for doctors to view predictions.

### 2. User Stories

#### Epic: Data Collection

- As a data analyst, I want to collect patient data so that I can prepare it for analysis.

- As a developer, I want to clean the data so that it’s ready for modeling.

#### Epic: Predictive Modeling

- As a data scientist, I want to train a model to predict readmissions so that doctors can prioritize care.

- As a data analyst, I want to validate the model so that it provides accurate results.

#### Epic: Visualization

- As a doctor, I want a dashboard to view patient risk scores so that I can plan treatments.

### 3. Story Points

| User Story | Story Points |
| --- | --- |
| As a data analyst, I want to collect patient data. | 5 |
| As a developer, I want to clean the data. | 8 |
| As a data scientist, I want to train a model. | 13 |

### 4. How It All Comes Together

#### Planning

- Sprint Goal: Complete "Data Collection."

- Sprint Backlog:

  - As a data analyst, I want to collect patient data (5 points).

  - As a developer, I want to clean the data (8 points).

#### Execution

- Team works on these stories during the sprint.

- Daily stand-ups ensure alignment.

#### Delivery

- Deliver the "Data Collection" features.

#### Review and Feedback

- Demonstrate completed features and gather feedback.

### Case Study: Web Application Development

#### Project Overview

The goal is to develop a web application that allows users to book appointments with service providers (e.g., doctors, hairstylists) online.

### 1. Epics

Epics represent large goals or features. For this project, some epics might be:

- User Authentication and Profile Management:

  - Allow users to sign up, log in, and manage their profiles.

- Service Provider Listings:

  - Display service providers with details like expertise, availability, and reviews.

- Appointment Booking:

  - Enable users to select available slots and book appointments.

- Notifications and Reminders:

  - Notify users and providers about upcoming appointments via email or SMS.

### 2. User Stories

Each epic is broken down into smaller, actionable user stories.

#### Epic: User Authentication and Profile Management

- As a user, I want to sign up with my email and password so that I can access the application.

- As a user, I want to log in securely so that I can manage my bookings.

- As a user, I want to update my profile with my contact information so that providers can reach me.

#### Epic: Appointment Booking

- As a user, I want to see available time slots so that I can choose a convenient appointment time.

- As a user, I want to reschedule my appointment so that I can adjust to changes in my schedule.

- As a provider, I want to block specific time slots so that I can manage my availability.

### 3. Story Points

Story points estimate the effort for each user story based on complexity, size, and risk.

| User Story | Story Points |
| --- | --- |
| As a user, I want to sign up with my email and password. | 2 |
| As a user, I want to log in securely. | 3 |
| As a user, I want to see available time slots. | 5 |
| As a provider, I want to block specific time slots. | 8 |

### 4. Sprint Planning and Execution

#### Sprint Goal: Implement user authentication and basic booking functionality.

#### Sprint Backlog:

- As a user, I want to sign up with my email and password. (2 points)

- As a user, I want to log in securely. (3 points)

- As a user, I want to see available time slots. (5 points)

Total Story Points: 10
Sprint Duration: 2 weeks

### Case Study: Machine Learning Project

#### Project Overview

The goal is to build a machine learning model to predict house prices based on factors like location, size, and amenities.

### 1. Epics

- Data Collection and Preparation:

  - Gather and preprocess data for training and testing.

- Model Development:

  - Train and evaluate different machine learning models to find the best one.

- Deployment:

  - Deploy the model to a web application for users to input details and get predictions.

- Monitoring and Improvement:

  - Continuously monitor the model's performance and update it as needed.

### 2. User Stories

#### Epic: Data Collection and Preparation

- As a data scientist, I want to collect data from reliable sources so that I have accurate information for training.

- As a data scientist, I want to clean the data by removing outliers so that the model performs well.

#### Epic: Model Development

- As a data scientist, I want to train multiple models so that I can compare their accuracy.

- As a data scientist, I want to evaluate the model using cross-validation so that I can avoid overfitting.

#### Epic: Deployment

- As a developer, I want to create a web interface where users can input house details so that they can get price predictions.

- As a developer, I want to integrate the model with the web app so that predictions are real-time.

### 3. Story Points

| User Story | Story Points |
| --- | --- |
| As a data scientist, I want to collect data from sources. | 3 |
| As a data scientist, I want to clean the data. | 5 |
| As a data scientist, I want to train multiple models. | 8 |
| As a developer, I want to create a web interface. | 5 |

### 4. Sprint Planning and Execution

#### Sprint Goal: Prepare data and train the initial model.

#### Sprint Backlog:

- As a data scientist, I want to collect data from reliable sources. (3 points)

- As a data scientist, I want to clean the data. (5 points)

- As a data scientist, I want to train multiple models. (8 points)

Total Story Points: 16
Sprint Duration: 2 weeks